KairoX ERP — Change List (Annotated for Dev Handoff)

Source: NEED_TO_RESOLVE-v1  ·  Reviewed by: Team Lead (CTO)  ·  Phase 1 scope

Each item: Task → Contract / Acceptance → Decision needed → Test note. Severity chips flag architectural risk, not effort.

CRITICAL    collides with a locked guardrail / bug / money path        MEDIUM    under-specified, will drift        OK    approve as written

# 🔴  Critical — resolve before coding

## CRITICAL     Item 10 — Piece reaches store/finish/package without lining stage (BUG)

Task:  Restrict progression so a piece cannot enter STORE or advance to finish/package while its lining leg is incomplete.

Root cause:  The SEQUENCE gate treats lining as optional. Leather & lining cut run parallel at sequence 1; the gate isn't requiring the lining leg complete before STORE-in.

Contract:  Fix inside the existing ROLE→SKILL→SEQUENCE→MERGE gate — not a new ad-hoc check. STORE-in requires both cut legs resolved per piece.

Owner:  Hamthan (backend)

Test:  REQUIRED regression. Using pieces fixture, assert STORE is rejected when the lining leg is incomplete; assert it passes once both legs done. Highest priority (data-integrity path).

## CRITICAL     Item 9 — Breakdown upload → DM selects style → barcode + drawer merge

Task:  Breakdown upload no longer auto-generates barcodes. Store it as a CRUD-able table; DM explicitly selects which styles go to production; only then generate per-piece barcodes and merge with drawers.

Contract:  This is a two-phase commit. The 'release to production' step is a HARD, AUDITED state transition — model as an enum status + audit_log row, never a boolean is_released. Production events reference the released breakdown.

Phase-2 seam:  This manual 'DM selects style' endpoint MUST be the same contract the auto-generated breakdown flows through in Phase 2. Build one ingestion surface, not two.

DECISION NEEDED (CTO):  Drawer model conflict. Doc says '200 static drawers + waiting list + DM/MD can increase quantity.' Current design = fixed recycling pool bootstrapped once. Clarify: is 200 the pool size? Does 'increase quantity' mint new permanent barcoded drawers (pool grows) or spawn temporary overflow? Define the waiting-list overflow state.

Owner:  Backend (ingestion + state) + Nishath (table view / CRUD UI)

Test:  Integration: upload → CRUD edit → DM release → assert barcodes+drawer merge fire only post-release. Assert pre-release piece has no barcode.

## CRITICAL     Item 11 — New store-management role + stitching mgr & DM store access

Task:  Add a new store-management role; grant STORE full access to stitching manager and DM.

Migration trap:  New Postgres enum value = non-transactional standalone Alembic migration (ALTER TYPE … ADD VALUE IF NOT EXISTS, outside any transaction block). This has broken a deploy before — do NOT bury it in a transactional migration.

DECISION NEEDED (CTO):  Is STORE access for stitching+DM a role grant or a per-stage permission? The role gate is strict-per-stage-manager; widening STORE to full-access is an explicit scope change — approve deliberately.

Owner:  Hamthan (roles + migration)

Test:  Unit: each granted role passes the STORE gate; every other role still rejected.

## CRITICAL     Item 3 (payroll) — Recompute frozen payroll + per-style/stage/employee breakdown

Task:  Order→style card flow to set piece rate, run engine per date/style/order, show per-style / per-stage / per-employee amounts; recompute updates the frozen run; searchable ledger.

GUARDRAIL CONFLICT:  'Re-compute frozen payroll' directly violates: closed run = frozen snapshot, never recompute. Double-payment risk if done loosely.

Resolve:  Either these are DRAFT runs (not closed) → recompute freely; OR you need an explicit re-open → recompute → re-freeze flow, each step audited. Ledger must read the frozen snapshot, not a live recompute. Pick one before coding.

Owner:  Backend (compute/freeze contract) + Nishath (payroll UI)

Test:  REQUIRED. Assert PIECE_RATE/MONTHLY fork stays mutually exclusive (one line per employee per run). Assert a truly-closed run cannot be silently recomputed.

# 🟡  Medium — clarify to prevent frontend/backend drift

## MEDIUM     Item 5 — Factory location lat/long hard for users

Task:  Frontend sends lat/long in the request; backend accepts it.

Contract:  User must NOT type raw coordinates. Capture via browser geolocation or map-pin; send lat/long; user sees a place, not two decimal boxes.

Owner:  Nishath (frontend capture)  ·  Backend: accept lat/long params

## MEDIUM     Item 2 — Stage spreadsheet — order → style → piece drill-down

Task:  Three searchable horizontal inputs (order / style / piece). Order = overall analytics + per-style progress; style = per-piece stage progress; piece = full stage detail cutting→package incl. employee names, leather & lining parallel, STORE holding + send state.

Contract:  Read-only aggregated queries, no N+1 (same pattern as Cutting/Lining dashboards). Confirm piece-level joins exist.

Watch:  If any of the 3 known schema gaps surface (damage tracking, BOM baseline consumption, employee daily target/photo), return null/0 with meta.unsupported — do NOT fabricate columns.

Owner:  Backend (read services) + Nishath (drill-down UI)

# 🟢  Approve as written

## OK     Item 1 — Remove overview + risk-alert page; show bottleneck & alert in dashboard

Note:  Clean removal. Riswan: frontend. Backend: remove endpoints. Surface bottleneck+alert inside dashboard.

## OK     Item 6 — Store manager: 10 latest drawers + search-by-code w/ inline send

Note:  Show 10 latest drawers; search by drawer code → params to backend → return that drawer row; send button both outside AND inside the drawer row. Straightforward query.

Owner:  Nishath (search UI) · Backend: single-drawer query

## OK     Item 7 — Material-creation section (stock CRUD) + material barcode screen

Note:  New section to add stock with full CRUD; new material-barcode creation screen; rename 'bucket barcode' → 'drawer barcode'.

Guard:  New-stock creation must write through existing MATERIAL_SPEC per-category validation (leather=thickness+dcm, button=size+count, etc.) — don't bypass it. Keep available derived, not stored.

Owner:  Backend (stock CRUD) · Riswan + Nishath (UI)

## OK     Item 8 / 3-remove — Remove Direct-Manager flow section

Note:  Low risk removal. Confirm nothing downstream references that route.

## OK     Item 4 — Copy of the original app

Note:  This is the staging / duplicate-DB work — already designed (develop/main split, two Docker stacks, Caddy). Hamthan owns.

# ⚠️  Gaps in the original doc (add before circulating)

- Acceptance criteria per item. At minimum tag money + integrity items (9, 10, 11, payroll) as 'needs regression test.'

- Enum-migration warning on items 9 (drawer states) and 11 (new role) — non-transactional Alembic op. Already burned once.

- Phase-1 / Phase-2 seam callout on item 9 — the single biggest convergence risk; manual + auto must share one ingestion contract.

- Frozen-payroll semantics on payroll item — draft-vs-closed must be decided, not left to the implementer.

Four CTO decisions block clean implementation: (1) drawer pool size & growth semantics, (2) STORE access = role vs permission, (3) payroll draft-vs-reopen model, (4) waiting-list overflow state. Resolve these four first; everything else is executable.